# HPE OneView 1000 — Live Integration Test Plan

## Table of Contents

- Current OneView Connected Automation Command testing status and progress Summary

- Major Bugs fixed log

  - 1. Phantom proxy configuration on

  - 2. Test-ServerConnectivity was disconnecting the OneView session after connecting

  - 3. Invoke-IsoDeploy Pester tests hanging on interactive prompts

  - 4. Test-ServerConnectivity Pester tests hanging on interactive credential prompts

  - 5. Ripgrep JSON record exceeded 65536 bytes exception

  - 6. Credential handling security hardened

- Phase 0 — Environment Prerequisites (checklist before live run)

- Phase 1 — Connectivity (must pass before anything else)

- Phase 2 — Get Server List

- Phase 3 — Information on Servers Connected to this OneView

- Phase 4 — Information on a Specific Server (BOTH identifiers)

- Phase 5 — Assign ISO File to Server for Install (BOTH identifiers)

- Phase 6 — SMB Name Generation (local drive AND network drive)

- Phase 7 — Reboot Server (BOTH identifiers)

- Phase 8 — Post-Reboot Verification (sleep, then confirm connected + correct Windows image)

- Phase 9 — Negative, Edge & Boundary Tests

- Phase 10 — Other Critical Tests (Setup-Automation HPEOneView Package)

- Phase 11 — Test Run Summary (filled per cycle)

- Phase 12 — Notes for the Delivery Lead

Run date: 02/08/2026 01:54 UTC

## Current OneView Connected Automation Command testing status and progress Summary

- y

## Major Bugs fixed log

Date: 24/07/2026

### 1. Phantom proxy configuration on

A proxy was mistakenly configured and assumed to be in use on the  automation server. The server has no proxy — it sits behind a corporate firewall with direct connectivity. The phantom proxy configuration was removed.

The proxy environment variables (HTTP_PROXY, etc.) had persisted because PowerShell environment variables are stored as Windows credentials and survived process restarts. A dedicated PowerShell cleanup script was written to purge the stale proxy env vars from the system.

### 2. Test-ServerConnectivity was disconnecting the OneView session after connecting

Severity: Critical — cascading design flaw across all automation commands.

Test-ServerConnectivity was disconnecting from the HPEOneView appliance immediately after successfully connecting. This masked a much deeper design issue: the session lifecycle management across all automation commands was fundamentally broken. Fixing this single defect exposed a cavernous mess of related connectivity and session-handling design flaws across the entire command set, requiring significant rework and retesting of Windows and HPEOneView connectivity logic across all commands.

### 3. Invoke-IsoDeploy Pester tests hanging on interactive prompts

The 3 Pester tests for Invoke-IsoDeploy were hanging indefinitely because Read-Host prompts fired when no target was supplied — acceptable for interactive use, fatal for automated testing where no operator is present.

Fix: Added $env:AUTOMATED_MODE = 'true' to the test BeforeAll block (with save/restore in AfterAll), matching the pattern used by other test files. This suppresses the interactive Read-Host prompts, allowing the tests to run non-interactively. All 3 tests now pass in 309ms.

### 4. Test-ServerConnectivity Pester tests hanging on interactive credential prompts

All 35 tests in Test-ServerConnectivity.Tests.ps1 were hanging because the credential prompt’s $isInteractive guard did not check for AUTOMATED_MODE, causing Read-Host to fire during automated test runs where no operator is present to provide input.

Fix: - Added AUTOMATED_MODE check to the credential prompt’s $isInteractive guard in Test-ServerConnectivity.ps1:247, so it falls through to the non-interactive error path instead of calling Read-Host. - Added $env:AUTOMATED_MODE = 'true' in BeforeAll (with save/restore in AfterAll) in Test-ServerConnectivity.Tests.ps1, matching the pattern used across all other test files. - All 35 tests now pass in 880ms with no interactive prompts.

Module under test: Automation PowerShell module (src/powershell/Automation/Automation.psm1) OneView library: HPEOneView.1000 (OneView 10.x) via Connect-OVMgmt / Disconnect-OVMgmt Test appliance: oneview.example.com (Test environment) Key commands: Get-OneViewConnectionStatus, Get-OneViewServerList, Get-OneViewServerTarget, Invoke-IloRedfish, Start-InstallMonitor, Test-PostBuildValidation, Set-MaintenanceMode, Update-Firmware.

Standing rule — test BOTH identifiers: Every command that targets a server MUST be executed twice — once by server name and once by serial number — to prove both resolution paths work. Where a test appears below, run the name variant and the serial variant (the serial variant also requires -OneViewHost oneview.example.com so the appliance can resolve the serial to a host/iLO).

Execution notes: - All live calls require an approved maintenance window on the test appliance (the reboot/install tests are destructive). - Credentials are supplied as a PSCredential (env / CyberArk fallback) — never plaintext -User/-Password. Flag any deviation to the security review. - A local ISO file is shared over SMB and mounted as iLO virtual media; the resulting CIFS URL (//<host>/<share>/<file>.iso) is what Invoke-IloRedfish -IsoUrl consumes. The automation auto-creates the SMB share when run as Administrator (see Invoke-IsoDeploy/-ExternalIsoPath).

Column legend: Exp. Pass = expected sign-off date (fill per schedule); Act. Pass = date/time the test last passed on oneview.example.com; Status = Planned/In Progress/Passed/Failed/Blocked; Neg? = Y for negative/edge/boundary tests; ID-Type = which identifier the row exercises (Name / Serial / Both / —).

### 5. Ripgrep JSON record exceeded 65536 bytes exception

Fixed. The root cause and resolution:

**Root cause** — The error `The ServicePointManager does not support proxies with the https scheme` is not a parameter-count bug. The `"with '3' argument(s)"` text is the HPEOneView internal `RestClient` call, which is why it reads like "too many parms". The real cause: the operator environment/PowerShell profile exports a corporate proxy using an **`https://`** scheme (`HTTPS_PROXY`). .NET rejects an `https`-scheme proxy, so `Connect-OVMgmt` throws.

**What changed** — `Private/OneViewSession.ps1`:
- Rewrote `Set-OneViewProxyBypass` as clean **PowerShell 7 / .NET Core** code (uses `::new()`, `??`, `HttpClient.DefaultProxy`).
- Removed the legacy `winhttp.dll` P/Invoke block (the old PS5.1/.NET-Framework approach).
- The helper now, before every `Connect-OVMgmt`:
  1. Rewrites any `https://` proxy env var (`HTTPS_PROXY`/`HTTP_PROXY`/etc.) to `http://` — proxies tunnel TLS via CONNECT, so the proxy link itself must be `http`.
  2. Rebuilds the in-process .NET proxy (`WebRequest.DefaultWebProxy` + `HttpClient.DefaultProxy`) so the appliance (and its resolved IP) is **bypassed → contacted directly**, while any legitimate `http` proxy stays in place for other traffic.
  3. Appends the appliance to `NO_PROXY` as a final safeguard.
- It is called from `Connect-OneViewSession`, which is shared by `Test-ServerConnectivity`, `Set-MaintenanceMode`, and `Get-OneViewServerTarget`, so all OneView commands are covered.

**Verification** — File re-parses with no syntax errors under `pwsh`, and no `winhttp`/`Add-Type` references remain.

**To deploy** — On the Windows server, re-import the module from the repo checkout (new PS7 session, or `Import-Module ...\Automation.psd1 -Force`) and re-run `Test-ServerConnectivity -OneViewHost oneview.example.com`. The `Status` should now report `AVAILABLE` with `Connected: Yes`.

I also corrected the stale project memory that claimed the module loads under PowerShell 5.1 — it runs under PS7, so no PS5.1 workarounds should be added going forward. If you want a broader sweep of the rest of the module for other PS5.1-isms, say the word and I'll run it.

All fixes applied and verified. Summary:

Fixed:

✅ SendMetric signature reordered — [hashtable]$Tags now before [datetime]$Timestamp (fixes latent runtime bug)
✅ Dead -Port parameter removed from Connect-OneViewSession
✅ Duplicate Invoke-WindowsSecurityUpdate export removed
✅ SecureString round-trip eliminated — password stays encrypted throughout
✅ _PS_ConvertTo-Hashtable removed — replaced with native ConvertFrom-Json -AsHashtable
✅ Dead else branch in ReportVulnerabilityScan collapsed
✅ All files parse clean. and have been successfully retested.

### 6. Credential handling security hardened

Credential handling hardened as checkov and 

Added a primary -Credential ([PSCredential]) parameter — the secure entry point. Callers pass a PSCredential from a secret store / Get-Credential; the plaintext password is never assigned to a named variable and is only materialised by .NET inside Invoke-RestMethod -Credential at the network layer.
-OneViewUser/-OneViewPassword remain only as an env/CyberArk fallback, kept for compatibility with the sibling OneView commands.
Inline # SuppressMessage attributes document why the -AsPlainText conversion is unavoidable (REST Basic auth), so the suppression is auditable rather than silent.
Verification

PSScriptAnalyzer (project PSScriptAnalyzerSettings.psd1): 0 Errors on both files. Remaining Warnings (WriteHost, PSUseConsistentWhitespace, PlainTextForPassword) exactly match the existing Get-OneViewServerTarget.ps1.
Module imports, routes resolve (oneview_connection_status, oneview_server_list), and both -Credential and fallback paths work in DryRun/Mock.
Two things the security team will likely still flag (your call):

SkipCertificateCheck defaults to $true — for banking you probably want it $false with proper CA trust. I left it as-is to avoid breaking internal-CA appliances; say the word and I'll flip the default or remove the switch.
The same plaintext-param pattern exists in the older Get-OneViewServerTarget.ps1 / Resolve-OneViewTarget — I can retrofit -Credential there too for consistency if you want one standard across all OneView commands.

## Phase 0 — Environment Prerequisites (checklist before live run)

- HPEOneView.1000 PowerShell module installed (PS 7+)

- oneview.example.com reachable from the automation host

- PSCredential for OneView available (env / CyberArk) — no plaintext

- iLO creds available; target server iLO IP known

- Local .iso staged for SMB auto-share (run as Administrator for share creation)

- Network/UNC .iso path available for SMB-name generation test

- Approved maintenance window on the test appliance

- Start-InstallMonitor timeout/poll tuned for the test server

## Phase 1 — Connectivity (must pass before anything else)

Test ID

Title

ID-Type

Command(s)

Steps

Expected Result

Neg?

Exp. Pass

Act. Pass

Status

OV-01

Connect & authenticate to oneview.example.com

—

Get-OneViewConnectionStatus -OneViewHost oneview.example.com -Credential $cred

- Resolve creds as PSCredential. 2. Run.

- Success, Reachable, Authenticated, Connected all $true

- N

- 27/07/2026

- 27/07/2026

- Passed

- OV-02

- Get appliance version

- —

- Get-OneViewConnectionStatus (reads /rest/version)

- Inspect Version.

- Version populated, consistent with OneView 10.x / HPEOneView.1000

- N

- 27/07/2026

- 27/07/2026

- Passed

- OV-03

- Connect via HPEOneView.1000 module & disconnect cleanly

- —

- Connect-OVMgmt / Disconnect-OVMgmt

  - Connect-OVMgmt -Hostname oneview.example.com -Credential $cred. 2. Confirm. 3. Disconnect-OVMgmt.

  - Session established then released; no orphaned sessions

  - N

  - 27/07/2026

  - Passed

OV-02 — Actual test output (27/07/2026 15:55 UTC, appliance oneview.example.com):

Get-OneViewConnectionStatus    0  1m 2s 982ms  15:55:18

Name                           Value
----                           -----
Reachable                      True
Success                        True
ServerCount
Appliance                      oneview.example.com
Connected                      True
Version                        8200
Error
Server
Authenticated                  True
SessionSource                  HPEOneViewModule

## Phase 2 — Get Server List

Test ID

Title

ID-Type

Command(s)

Steps

Expected Result

Neg?

Exp. Pass

Act. Pass

Status

OV-04

Retrieve full server list from oneview.example.com

—

Get-OneViewServerList -OneViewHost oneview.example.com -Credential $cred

Run, inspect Servers.

Non-empty list; each entry carries name, serial, iLO IP

N

27/07/2026

Passed

OV-04 — Actual test output (27/07/2026 15:55 UTC, appliance oneview.example.com):

   image-build-automation  Get-OneViewServerList                                                                                                                0  16:56:56 
============================================== 
  OneView Server List (16 servers)
==============================================

Server Name                      Serial Number    Power     Health      iLO IP          
---------------------------------------------------------------------------------------
OMG-STARWAY-01ILO.AD.AIB.PRI     CZJ831052N       On        OK                          
ALP-WISCLU-01ilo                 CZ3508PYS5       On        OK
OMG-WISCLU-01ilo                 CZJ5500337       On        OK
ALP-STARWAY-01ILO                CZJ831052R       On        OK
gam-isechost-02-03ilo.ad.ad.pri  CZ29350B60       On        OK
gamdmzhost-01-03ilo.AD.AIB.PRI   CZ29350B5Y       On        OK
gamdmzhost-02-03ilo              CZ29350B5Z       On        OK
gamisechost-01-03ilo.AD.AIB.PRI  CZ29350B61       On        Critical
OMG-CONSTC2-02ilo                CZ2D3701LY       On        OK
ALP-CONSTC1-01ilo                CZ2D3701LT       On        Warning
ALP-CONSTC2-01ilo                CZ2D3701LV       On        Warning
OMG-CONSTC1-02ilo                CZ2D3701LZ       On        Critical
alp-qlikview-03ilo               CZ22420JCM       On        OK                          
alp-qliksen-02ilo                CZ22420JCZ       On        OK
omg-qlikview-03ilo               CZ22420JCN       On        OK
omg-qliksen-02ilo                CZ22420JD0       On        OK

==============================================

Name                           Value
----                           -----
Success                        True
Servers                        {OMG-STARWAY-01ILO.AD.AIB.PRI, ALP-WISCLU-01ilo, OMG-WISCLU-01ilo, ALP-STARWAY-01ILO…}
Count                          16
Error

## Phase 3 — Information on Servers Connected to this OneView

Test ID

Title

ID-Type

Command(s)

Steps

Expected Result

Neg?

Exp. Pass

Act. Pass

Status

OV-05

Server count enumeration

—

Get-OneViewConnectionStatus -IncludeServerCount

Check ServerCount.

ServerCount > 0 and matches appliance inventory

N

27/07/2026

27/07/2026

Passed

OV-06

Per-server summary across all connected servers

—

Get-OneViewServerList + loop Get-OneViewConnectionStatus -ServerIdentifier <each name>

For each server, report power/health.

Every connected server reports power_state + health_status

N

27/07/2026

Planned

## Phase 4 — Information on a Specific Server (BOTH identifiers)

Test ID

Title

ID-Type

Command(s)

Steps

Expected Result

Neg?

Exp. Pass

Act. Pass

Status

OV-07a

Specific-server status — by server name

Name

Get-OneViewConnectionStatus -OneViewHost oneview.example.com -ServerIdentifier <serverName>

Run.

Server returned: power_state, health_status, ilo_ip, enclosure_bay, resolved_by=Name

N

27/07/2026

Planned

OV-07b

Specific-server status — by serial number

Serial

Get-OneViewConnectionStatus -OneViewHost oneview.example.com -ServerIdentifier <serial> -IdentifierType Serial

Run with serial + -OneViewHost.

Same Server object; resolved_by=Serial

N

27/07/2026

Planned

OV-08a

Server target resolution — by server name

Name

Get-OneViewServerTarget -ServerIdentifier <serverName> -OneViewHost oneview.example.com

Run.

Success, correct Server, ResolvedBy=Name

N

27/07/2026

Planned

OV-08b

Server target resolution — by serial number

Serial

Get-OneViewServerTarget -ServerIdentifier <serial> -OneViewHost oneview.example.com -IdentifierType Serial

Run with serial.

Success, correct Server, ResolvedBy=Serial

N

27/07/2026

Planned

## Phase 5 — Assign ISO File to Server for Install (BOTH identifiers)

Test ID

Title

ID-Type

Command(s)

Steps

Expected Result

Neg?

Exp. Pass

Act. Pass

Status

OV-09a

Assign ISO (mount virtual media) — by server name

Name

Invoke-IloRedfish -Action Mount -IloIp <ilo> -IsoUrl <CIFS> -Force (target resolved from <serverName>)

Insert media.

Success, media inserted on CdDeviceId 1

N

27/07/2026

Planned

OV-09b

Assign ISO (mount virtual media) — by serial number

Serial

same, target resolved from <serial> + -OneViewHost

Insert media.

Success, same media inserted

N

27/07/2026

Planned

OV-10

Verify virtual media assigned

—

Invoke-IloRedfish -Action Status -IloIp <ilo>

Inspect virtual_media.

Media Inserted, image = assigned CIFS URL

N

27/07/2026

Planned

OV-11

Set one-time boot to CD

—

Invoke-IloRedfish -Action Boot -IloIp <ilo> -Force

Set boot override.

BootSourceOverrideTarget=Cd, Enabled=Once

N

27/07/2026

Planned

## Phase 6 — SMB Name Generation (local drive AND network drive)

Test ID

Title

ID-Type

Command(s)

Steps

Expected Result

Neg?

Exp. Pass

Act. Pass

Status

OV-12

SMB name from LOCAL drive (auto-share)

—

Invoke-IsoDeploy/build with -ExternalIsoPath 'H:.iso' (run as Admin)

- Stage local ISO. 2. Trigger share.

- SMB share auto-created; CIFS URL //<host>/<share>/windows.iso formed correctly

- N

- 27/07/2026

- Planned

- OV-13

- SMB name from NETWORK drive (UNC)

- —

- Invoke-IsoDeploy with -ExternalIsoPath '\fileserver.iso'

- Trigger path conversion.

- UNC converted to CIFS URL //fileserver/isos/custom.iso for iLO

- N

- 27/07/2026

- Planned

- OV-14

- Verify generated SMB names mount on iLO

- —

- Invoke-IloRedfish -Action Mount -IsoUrl <generated CIFS> -Force (both local- and network-derived URLs)

- Mount each generated URL.

- Both URLs mount successfully as virtual media

- N

- 27/07/2026

- Planned

## Phase 7 — Reboot Server (BOTH identifiers)

Test ID

Title

ID-Type

Command(s)

Steps

Expected Result

Neg?

Exp. Pass

Act. Pass

Status

OV-15a

Reboot & boot from assigned ISO — by server name

Name

Invoke-IloRedfish -Action MountAndBoot -IloIp <ilo> -IsoUrl <CIFS> -Force (target from <serverName>)

Insert ISO, one-time CD boot, ForceRestart.

Success; "Media inserted, one-time boot CD set, ForceRestart issued"

N

27/07/2026

Planned

OV-15b

Reboot & boot from assigned ISO — by serial number

Serial

same, target from <serial> + -OneViewHost

Same flow.

Success; identical result

N

27/07/2026

Planned

OV-16

Monitor reboot power-state transitions

Both

Start-InstallMonitor -Server <serverName> and -SerialNumber <serial> -OneViewHost oneview.example.com

Watch On → Off → On.

Correct completion/failure detection; Success for both identifier runs

N

27/07/2026

Planned

## Phase 8 — Post-Reboot Verification (sleep, then confirm connected + correct Windows image)

Test ID

Title

ID-Type

Command(s)

Steps

Expected Result

Neg?

Exp. Pass

Act. Pass

Status

OV-17

Sleep then confirm server is back ONLINE

Both

After Start-InstallMonitor completes, Start-Sleep then Get-OneViewConnectionStatus -ServerIdentifier <id> (run for name AND serial)

Poll until power_state=On.

Server reports power_state=On, Connected=$true for both identifiers

N

27/07/2026

Planned

OV-18a

Confirm correct Windows image installed — by server name

Name

Test-PostBuildValidation -Hostname <serverName> -Domain <dom> -ExpectedOsVersion <win>

Run post-build checks.

Hostname, OS version (Windows image), drivers, ConfigMgr client all pass; AuditFile written

N

27/07/2026

Planned

OV-18b

Confirm correct Windows image installed — by serial number

Serial

Test-PostBuildValidation -SerialNumber <serial> -OneViewHost oneview.example.com -Domain <dom> -ExpectedOsVersion <win>

Run post-build checks.

Same checks pass; ISO now installed as the active Windows image

N

27/07/2026

Planned

OV-19

Confirm server remains manageable in OneView

Both

Get-OneViewServerList / Get-OneViewConnectionStatus post-install

Confirm health.

Server listed, health_status OK, ISO now the booted Windows image

N

27/07/2026

Planned

## Phase 9 — Negative, Edge & Boundary Tests

Test ID

Title

ID-Type

Command(s)

Steps

Expected Result

Neg?

Exp. Pass

Act. Pass

Status

OV-20

Invalid credentials rejected

—

Get-OneViewConnectionStatus with wrong creds

Bad password.

Authenticated=$false, Connected=$false, clear error, no crash

Y

27/07/2026

Planned

OV-21

Unreachable / wrong host

—

Get-OneViewConnectionStatus -OneViewHost 10.255.255.1

Dead IP.

Reachable=$false, Success=$false, graceful

Y

27/07/2026

Planned

OV-22

Destructive action without -Force blocked

—

Invoke-IloRedfish -Action Reset -IloIp <ilo> (no -Force)

Run.

Success=$false, "requires -Force", no reset

Y

27/07/2026

Planned

OV-23

Mount without -IsoUrl

—

Invoke-IloRedfish -Action Mount -IloIp <ilo> -Force

Run.

Success=$false, "Mount requires -IsoUrl"

Y

27/07/2026

Planned

OV-24

Non-existent server identifier

Both

Get-OneViewConnectionStatus -ServerIdentifier 'NOPE' (name + serial-shaped)

Run both.

Server.connected=$false with "not found"

Y

27/07/2026

Planned

OV-25

Malformed SMB/CIFS URL

—

Invoke-IloRedfish -Action Mount -IsoUrl 'not a url' -Force

Run.

Success=$false, iLO media error surfaced cleanly

Y

27/07/2026

Planned

OV-26

Ambiguous server identifier (multi-match)

—

Get-OneViewConnectionStatus -ServerIdentifier <shared substring>

Run.

Warning; first match used; resolved_by recorded

Y

27/07/2026

Planned

OV-27

Empty server identifier

—

Get-OneViewConnectionStatus -ServerIdentifier ''

Run.

Treated as no lookup or clear validation error

Y

27/07/2026

Planned

OV-28

Boundary timeout (0 / very low)

—

Get-OneViewConnectionStatus -TimeoutSec 1 vs slow appliance

Run.

Times out gracefully, Reachable=$false, no hang

Y

27/07/2026

Planned

OV-29

Cert-check toggle

—

Get-OneViewConnectionStatus -SkipCertificateCheck $false

Run vs self-signed.

Predictable; fails on bad cert unless skipped

Y

27/07/2026

Planned

OV-30

Reset while powered Off

—

Invoke-IloRedfish -Action Reset on Off server

Run.

Handled: powers On or returns expected state error

Y

27/07/2026

Planned

OV-31

Concurrent mount on same iLO

—

Two Mount calls in parallel

Run.

No corruption; second reflects media or clear conflict

Y

27/07/2026

Planned

## Phase 10 — Other Critical Tests (Setup-Automation HPEOneView Package)

Test ID

Title

ID-Type

Command(s)

Steps

Expected Result

Neg?

Exp. Pass

Act. Pass

Status

OV-32

Maintenance mode enable/disable

Both

Set-MaintenanceMode -Action enable -Mode oneview -SerialNumber <sn> -Environment Test then disable

Enable + confirm + disable + confirm (also by name)

Toggles correctly; no leftover maintenance

N

27/07/2026

Planned

OV-33

Firmware update (dry-run then real)

Both

Update-Firmware -OneViewHost oneview.example.com (-Server/-SerialNumber) -DryRun then apply

Validate, then stage

Dry-run safe; apply yields valid result

N

27/07/2026

Planned

OV-34

Idempotency of MountAndBoot

Both

Invoke-IloRedfish -Action MountAndBoot twice (name + serial)

Run twice.

Second run safe; no duplicate/error state

N

27/07/2026

Planned

OV-35

Audit logging on destructive actions

—

Inspect AuditFile after OV-15/OV-32

Check entries.

Every destructive action logged w/ timestamp + result

N

27/07/2026

Planned

OV-36

Credential hardening (no plaintext)

—

Run live commands with -Credential; scan logs

Confirm no password in output/log

No secret materialisation outside network layer

N

27/07/2026

Planned

OV-37

Change-freeze safety (read-only)

—

Get-OneViewConnectionStatus, Get-OneViewServerList, Test-ServerConnectivity -DryRun

Confirm no mutation

Read-only commands make no state changes

N

27/07/2026

Planned

OV-38

Module compatibility check

—

Set-MaintenanceMode module matrix vs HPEOneView.1000

Confirm selection

HPEOneView.1000 chosen for OneView 10.x; PS 7+ noted

N

27/07/2026

Planned

## Phase 11 — Test Run Summary (filled per cycle)

| Run # | Date/Time | Phase(s) | Tester | Appliance | Result |
| --- | --- | --- | --- | --- | --- |
| 1 | 27/07/2026 18:55 UTC | Phases 1-10 (pending live execution) |  | oneview.example.com | Pending |
| 2 | 24/07/2026 16:34 UTC | 2 | K Everall | oneview.example.com | Success |
| 3 | 24/07/2026 16:34 UTC | Phase 1 | K Everall | oneview.example.com | Passed (95/95) |
| 4 | 27/07/2026 14:55 UTC | Phase 1 | K Everall | oneview.example.com | Passed - Full connectivity verified: DNS resolved (203.0.113.10), TCP 443 open (12ms), auth connected, session persists. Get-OneViewConnectionStatus: Reachable=True, Connected=True, Authenticated=True, Version=8200. Session persistence confirmed (bug #2 fix verified). |
| 5 | 27/07/2026 17:00 UTC | Phase 1 | K Everall | oneview.example.com | Passed - Full connectivity verified: DNS resolved (203.0.113.10), TCP 443 open (12ms), auth connected, session persists. Get-OneViewConnectionStatus: Reachable=True, Connected=True, Authenticated=True, Version=8200. Session persistence confirmed (bug #2 fix verified). Server list output correctly, test passed, version shown is incorrect as HPeOneView.840 version shown, will purge powershell env and fix |
| 6 | 31/07/2026 09:14 UTC | Phase 1 | K Everall | oneview.example.com | NO TESTING TODAY AS THERE IS A FREEZE UNTIL 31/07/2026 |
| 7 | 02/08/2026 01:54 UTC | Phases 1-10 | K Everall | oneview.example.com | Passed (99/99) |
| 8 | 02/08/2026 01:54 UTC | Phases 1-10 | Kev | oneview.example.com | Pending |

## Phase 12 — Notes for the Delivery Lead

- The plan is ordered as a real run: connect (Phase 1) → server list (2) → connected-server info (3) → specific-server info (4) → assign ISO (5) → SMB name generation local+network (6) → reboot (7) → post-reboot verify (8). Later phases (9–10) are negative and package-level coverage.

- Both identifiers (server name + serial number) are exercised for every server-scoped command (Phases 4, 5, 7, 8, 10) per the standing rule — serial runs also pass -OneViewHost.

- Fill Exp. Pass against the project schedule; update Act. Pass + Status as each test is executed on oneview.example.com and evidenced in Phase 11.