# Maintenance Mode Status Report

## Table of Contents

- 1. Overview

- 2. Test Coverage

  - Full test suite (all modules)

- 3. Feature Coverage

  - Enable action

  - Disable action

  - Validate action

  - Environment configuration

- 4. Critical Gaps / Risks

  - ⚠️ SCOM PowerShell module dependency

  - ⚠️ Credential handling — env vars vs. secure vault

  - ⚠️ Scheduled task creation

  - ⚠️ OneView serial number lookup

  - ⚠️ SCOM group resolution

- 5. Runbook Alignment

- 6. Recent Changes (last 7 days)

- 7. Recommendations for Delivery Lead

Prepared for: Delivery Lead Date: 2026-08-06 Environment: Regulated banking EU (no admin/sudo privileges) Report context: Maintenance mode enable/disable + OneView/SCOM orchestration

## 1. Overview

| Area | Status | Details |
| --- | --- | --- |
| Core module | ✅ Stable | Set-MaintenanceMode in src/powershell/Automation/Public/Set-MaintenanceMode.ps1 |
| Code lines | ~1,200 | Single file containing function + script-mode CLI entry + helper classes |
| Exported from module | ✅ Yes | Listed in Automation.psm1 Export-ModuleMember + Automation.psd1 FunctionsToExport |
| Dual-mode support | ✅ SCOM + OneView | -Mode scom and -Mode oneview both implemented |
| DryRun support | ✅ Yes | -DryRun skip-all-mutations, mock validate status |
| Automation-safe | ✅ Yes | AUTOMATED_MODE=true skips interactive credential prompts |

## 2. Test Coverage

| Test file | Tests | Passed | Failed | Skipped |
| --- | --- | --- | --- | --- |
| Set-MaintenanceMode.Enable.Tests.ps1 | 8 | 8 | 0 | 0 |
| Set-MaintenanceMode.Disable.Tests.ps1 | 5 | 5 | 0 | 0 |
| Set-MaintenanceMode.Unit.Tests.ps1 | 12 | 12 | 0 | 0 |
| Set-MaintenanceMode.Validation.Tests.ps1 | 7 | 7 | 0 | 0 |
| Set-ManagementMode.Environment.Tests.ps1 | 27 | 27 | 0 | 0 |
| New-OneViewMaintenanceScript.Unit.Tests.ps1 | 4 | 4 | 0 | 0 |
| New-ScomMaintenanceScript.Unit.Tests.ps1 | 3 | 3 | 0 | 0 |
| Test-ScomMaintenanceConnectivity.ps1 | 1 | 1 | 0 | 0 |
| Total | 67 | 67 | 0 | 0 |

### Full test suite (all modules)

- 488 passed, 0 failed, 1 pre-existing skip (in test-progress-e2e log file test, unrelated to maintenance mode)

## 3. Feature Coverage

### Enable action

- ✅ Relative time: -Start 'now' -End '+2hours', '+30minutes', '+1day'

- ✅ Absolute UTC: -Start '2026-06-11 22:00' -End '2026-06-12 02:00'

- ✅ ISO 8601: -Start '2026-06-11T22:00:00'

- ✅ Default duration (4 hours if -End omitted)

- ✅ Environment-based host resolution (Test / Prod)

- ✅ Host override (-OneViewHost / $env:MAINTENANCE_HOST)

- ✅ OneView serial-number lookup (-SerialNumber)

- ✅ Scheduled task auto-creation (Windows Task Scheduler)

- ✅ -NoSchedule to skip task creation

- ✅ -DryRun simulation

- ✅ OpsRamp metric/alert emission

### Disable action

- ✅ Valid cluster ID → success

- ✅ Invalid cluster ID → Success=$false with error message

- ✅ Post-disable stabilization wait (-PostDisableWaitSeconds, default 120s, 0 to skip)

- ✅ -DryRun simulation

### Validate action

- ✅ DryRun mode with -MockMaintenanceState (enable, disable, partial)

- ✅ Live SCOM validation via SCOMManager.GetMaintenanceStatus()

- ✅ Live OneView validation via OneViewClient.GetMaintenanceStatus()

- ✅ Serial number resolution for OneView

- ✅ Hostname lookup in SCOM clusters

### Environment configuration

- ✅ connection_hosts.json with environments.Test.scom and environments.Prod.scom

- ✅ connection_hosts.json with environments.Test.oneview and environments.Prod.oneview

- ✅ $env:ENVIRONMENT fallback when -Environment not specified

- ✅ $env:MAINTENANCE_HOST override

- ✅ $env:SCOM_ADMIN_USER / $env:SCOM_ADMIN_PASSWORD credential resolution

- ✅ $env:ONEVIEW_USER / $env:ONEVIEW_PASSWORD credential resolution

- ✅ Interactive prompt fallback (only when not AUTOMATED_MODE and terminal is interactive)

- ✅ Cluster catalogue validation (required fields: display_name, servers, scom_group, environment)

## 4. Critical Gaps / Risks

### ⚠️ SCOM PowerShell module dependency

- Risk: SCOM mode requires OperationsManager module (Import-Module OperationsManager)

- Current handling: Caught in try/catch with Write-Warning — silently degrades

- In banking environment: SCOM management server may not be reachable from the automation host

- Mitigation needed: Pre-flight check for SCOM module availability; fail fast with clear error if SCOM mode requested but module unavailable

### ⚠️ Credential handling — env vars vs. secure vault

- Risk: Credentials read from $env:SCOM_ADMIN_PASSWORD / $env:ONEVIEW_PASSWORD as plain strings

- Current handling: Interactive prompt fallback, but env vars stored in plain text

- Banking requirement: Production should use a secret vault (CyberArk, Azure Key Vault)

- Status: Not yet implemented — documented as future work in AGENTS.md

### ⚠️ Scheduled task creation

- Risk: Windows Task Scheduler (schtasks /create) requires elevated privileges

- Current handling: Wrapped in try/catch, failures are non-fatal (maint mode still applied)

- Banking environment: Task Scheduler likely blocked by AppLocker/CAS

- Mitigation: -NoSchedule flag available; recommend always use in banking

### ⚠️ OneView serial number lookup

- Risk: _Resolve-ServerNameFromSerial() looks up in servers_catalogue.oneview.json (local file), not the OneView API

- Current handling: If serial not found in catalogue, returns "Serial:$SerialNumber" as cluster name

- Impact: Live mode may attempt SCOM operations against a name that doesn’t exist in SCOM

- Status: Documented as known limitation — catalogue must be kept current

### ⚠️ SCOM group resolution

- Risk: _Resolve-ScomServerToCluster() does hostname-only matching (strips domain)

- Current handling: Falls back to scom_clusters_catalogue.json if present, otherwise clusters_catalogue.json

- Impact: Server hostname must exactly match (case-insensitive) catalogue entry

- Status: Works for current environment; brittle if hostnames change

## 5. Runbook Alignment

Per docs/Automation/runbook-requirements-v2.md:

| Runbook requirement | Maintenance mode coverage |
| --- | --- |
| Change approval for production builds | Not enforced in code — must be process-level |
| Service account permissions | Env vars / interactive prompt only (no secure vault) |
| Auditable hosting | ✅ Audit JSON written to generated/logs/audit/ |
| Audit logs showing who initiated | ✅ AuditLogger captures all enable/disable actions |

## 6. Recent Changes (last 7 days)

| Date | Change | Impact |
| --- | --- | --- |
| 2026-08-06 | Added -FirmwareFolders support (unrelated to maint mode) | No impact on maintenance mode |
| 2026-08-06 | Created Configure-PhysicalBuild and -FirmwareFolders param | Maintenance mode not involved |
| 2026-08-06 | Removed all Administrator/sudo code from ISO path resolver | Maintenance mode unaffected — does not use SMB shares or admin checks |
| 2026-08-05 | Added -SerialNumber to OneView mode in Set-MaintenanceMode | New feature — 3 tests added, all passing |

## 7. Recommendations for Delivery Lead

- Pre-flight SCOM module check — Add a check at the top of Set-MaintenanceMode that fails early if -Mode scom is specified but the OperationsManager module isn’t importable. This would catch configuration issues before attempting API calls.

- Secret vault integration — Replace $env:SCOM_ADMIN_PASSWORD / $env:ONEVIEW_PASSWORD env var reads with Get-Secret / vault integration. Flag this as a security requirement for production deployment.

- Remove scheduled task creation in banking — The Windows Task Scheduler code path should be conditionally compiled out or guarded by a $env:ENVIRONMENT -ne 'Banking' check, since AppLocker/CAS will block it.

- Add -Confirm parameter — Currently there’s no confirmation prompt for enable/disable actions. While -DryRun provides simulation capability, a live enable/disable should require explicit -Confirm acknowledgment (aligns with the “4-eye principle” for destructive actions).

- Certificate pinning for SCOM/OneView — Currently uses -SkipCertificateCheck in some paths. Banking environments should enforce certificate validation with pinning rather than blanket skip.